SOURCELYX

Vendor Onboarding, Procurement Approval & Spend-Control Platform

Project Requirements, Product Understanding & Technical Implementation Plan

| Project Detail | Finalized Information |
| --- | --- |
| Organization | NxtWise IT Pvt. Ltd. |
| Assigned Role | Full Stack Developer Intern |
| Project Duration | 5 working days |
| Project Start Date | 21 September 2026 |
| Expected Completion | 25 September 2026 |
| Mentor / Reviewer | Sai Teja |
| Database | PostgreSQL |
| Primary ORM | Prisma |
| Frontend | Next.js + TypeScript + Tailwind CSS |

Prepared for discussion with the Team Lead

# 1. Executive Summary

Sourcelyx is a centralized procurement and vendor-management platform designed to manage the complete procurement lifecycle in one system. The platform connects vendor onboarding, vendor verification and approval, purchase requests, approval workflows, RFQs, vendor quotations, quotation comparison, purchase-order generation, budget/spend tracking, notifications, audit history and analytics.

The implementation will focus on delivering a working end-to-end procurement workflow within the five-working-day assignment window. The architecture will therefore prioritize maintainability, secure role-based access control, PostgreSQL persistence and a clean user experience while avoiding unnecessary complexity.

# 2. Business Problem

Organizations often manage vendors, purchase requests, quotations, approvals and purchase orders through disconnected emails, spreadsheets and documents. This can make it difficult to know who approved something, which vendor was selected, how much budget has been consumed, and what happened during the procurement process.

Sourcelyx addresses this by providing a single traceable workflow:

Vendor Registration
        ↓
Procurement Verification
        ↓
Admin Final Approval
        ↓
Purchase Request
        ↓
Amount-Based Approval
        ↓
RFQ
        ↓
Vendor Quotations
        ↓
Quotation Comparison
        ↓
Vendor Selection
        ↓
Purchase Order
        ↓
Budget / Spend Update
        ↓
Notifications + Audit Trail
        ↓
Analytics

# 3. Project Scope

## 3.1 Core modules

Public landing page and vendor registration.

Authentication, sessions and role-based access control.

Vendor onboarding, document management, verification and approval.

Department-wise purchase requests.

Configurable, amount-based approval workflow.

RFQ creation and vendor invitation.

Vendor quotation submission.

Procurement quotation comparison and vendor selection.

Purchase-order generation by Procurement.

Department budgets and spend tracking.

In-app notifications and reminders.

Audit logs and traceability.

Vendor performance history.

Role-specific dashboards and analytics.

## 3.2 Out of scope for the initial 5-day build

Microservices architecture.

A separate Express backend when Next.js APIs can satisfy the requirement.

Mobile application.

AI-based procurement recommendations.

Payment gateway integration.

Inventory management.

Complex real-time WebSocket infrastructure.

SMS integration.

Advanced external email infrastructure unless specifically requested later.

# 4. User Roles & Responsibilities

| Role | Main Responsibilities |
| --- | --- |
| Admin | System administration, users, roles/permissions, final vendor approval, configuration, audit visibility. |
| Procurement | Vendor verification, purchase requests, RFQs, quotations, comparison, vendor selection, purchase orders, procurement analytics. |
| Procurement Manager | Procurement-level approval for the confirmed ₹25,001–₹1,00,000 purchase range. Implemented as a Procurement level rather than a separate primary role. |
| Finance | Budgets, spend information, financial review and finance-related analytics. |
| Department Manager | Create/review department purchase requests and approve requests according to the configured approval rules. |
| Vendor | Register, maintain own profile/documents, view assigned RFQs, submit quotations and view own purchase-order/status information. |
| Auditor | Read-only visibility into procurement activity, approvals, RFQs, quotations, POs and audit logs. |

# 5. Confirmed Decisions from Team Lead Discussion

The following decisions have been explicitly confirmed and should be treated as the current source of truth:

| Requirement | Confirmed Decision |
| --- | --- |
| Database | PostgreSQL |
| Vendor verification | Procurement handles vendor verification. |
| Final vendor approval | Admin handles final approval or rejection. |
| Purchase ≤ ₹25,000 | Department Manager approval. |
| Purchase ₹25,001–₹1,00,000 | Department Manager followed by Procurement Manager. |
| Quotation visibility | Procurement has full access to all vendor quotations. |
| Purchase Order generation | Only Procurement can generate the Purchase Order. |
| Vendor registration | Vendors can submit a registration request through the public landing page. |
| Registration workflow | Procurement verifies the request; Admin performs final approval/rejection. |

## 5.1 Requirement still requiring confirmation

The approval hierarchy for purchases above ₹1,00,000 was not specified in the discussion. We will not invent a business rule. The approval engine will be database/configuration driven so that an additional rule can be added later without changing the application architecture.

# 6. Detailed Business Workflows

## 6.1 Vendor onboarding

Vendor opens the public Sourcelyx landing page.

Vendor selects Register as Vendor.

Vendor submits company, contact, GST/tax, banking and document information.

The registration is stored with PENDING_VERIFICATION status.

Procurement reviews the submitted information and documents.

Procurement verifies or rejects the registration.

If verified, the vendor moves to the Admin approval stage.

Admin approves or rejects the vendor.

Approved vendors become ACTIVE and can access the vendor portal.

PENDING_VERIFICATION
        ↓
     VERIFIED
        ↓
PENDING_APPROVAL
     ↙       ↘
 APPROVED    REJECTED
    ↓
  ACTIVE

## 6.2 Purchase request and approval

Department Manager or authorized department user creates a purchase request.

Request contains title, justification, department, priority, required date and one or more items.

The system calculates the estimated amount.

The approval engine determines the required approval levels from the configured rules.

For ₹0–₹25,000: Department Manager approval is required.

For ₹25,001–₹1,00,000: Department Manager approval followed by Procurement Manager approval is required.

Approvers can approve, reject or send the request back with comments.

Every approval action is recorded in the approval history and audit log.

Once fully approved, the request becomes eligible for RFQ creation.

## 6.3 RFQ and quotation process

Procurement creates an RFQ from an approved purchase request.

Procurement selects approved vendors to invite.

Invited vendors can view the RFQ from their portal.

Vendors submit quotations before the deadline.

Procurement can view all quotations for the RFQ.

Procurement compares price, delivery time, payment terms and other quotation information.

Procurement selects the vendor.

## 6.4 Purchase Order process

Only Procurement is authorized to generate the Purchase Order.

The PO is linked to the selected quotation, RFQ, purchase request and vendor.

The system generates a unique PO number.

The PO stores items, quantities, pricing, taxes, delivery information and payment terms.

The PO status moves through the defined lifecycle.

The relevant budget/spend information is updated and the action is audited.

# 7. Technical Architecture

The implementation will use a unified Next.js application to reduce development overhead during the five-day assignment.

┌──────────────────────────────────────────────┐
│              SOURCELYX FRONTEND              │
│       Next.js + TypeScript + Tailwind        │
└──────────────────────┬───────────────────────┘
                       │
                       ▼
┌──────────────────────────────────────────────┐
│             NEXT.JS BACKEND LAYER            │
│ Auth • RBAC • Vendor • PR • RFQ • Quotation  │
│ PO • Budget • Notification • Audit • Analytics│
└──────────────────────┬───────────────────────┘
                       │
                       ▼
                ┌─────────────┐
                │    Prisma   │
                └──────┬──────┘
                       │
                       ▼
                ┌─────────────┐
                │ PostgreSQL  │
                └─────────────┘

## 7.1 Final technology stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Application UI and routing. |
| Styling | Tailwind CSS | Responsive, consistent interface. |
| Backend | Next.js API Route Handlers / Server Actions | Business logic and APIs. |
| Database | PostgreSQL | Relational persistent data. |
| ORM | Prisma | Type-safe database access and migrations. |
| Authentication | Session/JWT-based approach + bcrypt | Secure login and password handling. |
| Authorization | RBAC + permission checks | Enforce role and action permissions. |
| Validation | Zod | Request and form validation. |
| Forms | React Hook Form | Efficient form handling. |
| Charts | Recharts | Dashboard analytics. |
| Icons | Lucide React | Consistent interface icons. |
| Version Control | Git + GitHub | Branches, commits, PRs and source management. |
| Deployment | Vercel + hosted PostgreSQL | Application and database deployment. |

# 8. PostgreSQL Database Design

The schema is intentionally relational because the platform contains users, departments, vendors, requests, approvals, RFQs, quotations, POs and audit relationships.

| Table | Purpose |
| --- | --- |
| users | User identity, credentials, role, department, status and procurement level. |
| roles | Primary application roles. |
| permissions | Fine-grained permissions such as vendor.verify or po.create. |
| role_permissions | Maps roles to permissions. |
| departments | Organizational departments and managers. |
| vendors | Vendor company/profile, verification and approval state. |
| vendor_documents | Vendor compliance/supporting documents. |
| budgets | Department budgets, utilization and availability. |
| purchase_requests | Purchase request header and workflow state. |
| purchase_request_items | Line items within a purchase request. |
| approval_rules | Configurable amount-based approval rules. |
| approvals | Individual approval actions and history. |
| rfqs | Request-for-quotation header and status. |
| rfq_vendors | Vendors invited to an RFQ. |
| quotations | Vendor quotation header. |
| quotation_items | Quotation line items. |
| purchase_orders | Generated purchase orders. |
| purchase_order_items | PO line items. |
| notifications | In-app notifications and reminders. |
| audit_logs | Who performed what action, on which entity, and when. |
| vendor_performance | Delivery, quality, pricing and overall vendor performance. |

## 8.1 Important core fields

users
  id, name, email, password_hash, role_id, department_id,
  procurement_level, is_active, created_at, updated_at

vendors
  id, user_id, company_name, business_type, contact_person,
  email, phone, address, gst_number, tax_information,
  bank_name, bank_account, ifsc_code, status,
  verified_by, verified_at, approved_by, approved_at,
  rejection_reason, created_at, updated_at

purchase_requests
  id, request_number, department_id, requested_by,
  title, description, justification, priority,
  estimated_amount, required_date, status, created_at, updated_at

approval_rules
  id, name, min_amount, max_amount,
  required_role, approval_level, is_active

approvals
  id, purchase_request_id, approver_id, approval_level,
  status, comments, actioned_at, created_at

rfqs
  id, rfq_number, purchase_request_id, title,
  description, submission_deadline, status,
  created_by, created_at, updated_at

quotations
  id, quotation_number, rfq_id, vendor_id,
  total_amount, delivery_days, payment_terms,
  valid_until, notes, status, submitted_at,
  created_at, updated_at

purchase_orders
  id, po_number, purchase_request_id, rfq_id,
  quotation_id, vendor_id, created_by, order_date,
  delivery_date, subtotal, tax_amount, total_amount,
  payment_terms, delivery_address, status,
  created_at, updated_at

# 9. Security & Authorization Model

Security will be enforced at the backend/API level, not only by hiding UI buttons.

Frontend request
      ↓
Authentication check
      ↓
Role / permission check
      ↓
Record ownership / data-scope check
      ↓
Business-rule validation
      ↓
Database operation
      ↓
Audit log where applicable

Vendor A must never be able to retrieve Vendor B's quotations by changing an ID in the URL.

Auditor access is read-only.

Only Procurement receives the permission to create/generate Purchase Orders.

Vendor-facing data is restricted to the vendor's own records and assigned RFQs.

Approval actions require the appropriate role/level and pending approval state.

Secrets remain in environment variables and are never committed to GitHub.

Vendor documents should be stored privately and exposed only through authorized access.

# 10. Application Pages

| Area | Route | Purpose |
| --- | --- | --- |
| Public | / | Landing page, product overview, login/register CTAs. |
| Public | /vendor/register | Vendor registration request. |
| Auth | /login | Login. |
| Admin | /admin/dashboard | System KPIs and administrative overview. |
| Admin | /admin/users | User management. |
| Admin | /admin/roles | Roles and permissions. |
| Admin | /admin/vendors | Vendor final approval. |
| Admin | /admin/audit-logs | Audit trail. |
| Procurement | /procurement/dashboard | Procurement KPIs. |
| Procurement | /procurement/vendors | Vendor management and verification. |
| Procurement | /procurement/purchase-requests | Purchase requests. |
| Procurement | /procurement/rfqs | RFQ management. |
| Procurement | /procurement/quotations | Quotation management/comparison. |
| Procurement | /procurement/purchase-orders | PO generation and tracking. |
| Procurement | /procurement/analytics | Procurement analytics. |
| Finance | /finance/dashboard | Finance overview. |
| Finance | /finance/budgets | Budget management. |
| Finance | /finance/spend | Spend information. |
| Manager | /manager/dashboard | Department overview. |
| Manager | /manager/purchase-requests | Department requests. |
| Manager | /manager/purchase-requests/new | Create purchase request. |
| Manager | /manager/approvals | Pending approvals. |
| Vendor | /vendor/dashboard | Vendor overview. |
| Vendor | /vendor/profile | Own profile. |
| Vendor | /vendor/documents | Own documents. |
| Vendor | /vendor/rfqs | Assigned RFQs. |
| Vendor | /vendor/quotations | Submitted quotations. |
| Vendor | /vendor/purchase-orders | Own POs/status. |
| Auditor | /auditor/dashboard | Read-only overview. |
| Auditor | /auditor/audit-logs | Audit activity. |

# 11. API / Backend Structure

/api/auth/*
/api/users/*
/api/roles/*
/api/departments/*

/api/vendors/*
/api/vendor-documents/*

/api/budgets/*

/api/purchase-requests/*
/api/approvals/*

/api/rfqs/*
/api/quotations/*

/api/purchase-orders/*

/api/notifications/*
/api/audit-logs/*

/api/analytics/*

# 12. Status Definitions

| Entity | Statuses |
| --- | --- |
| Vendor | PENDING_VERIFICATION, VERIFIED, PENDING_APPROVAL, ACTIVE, REJECTED, INACTIVE |
| Purchase Request | DRAFT, SUBMITTED, PENDING_APPROVAL, APPROVED, REJECTED, SENT_BACK, RFQ_CREATED, PO_GENERATED, COMPLETED |
| Approval | PENDING, APPROVED, REJECTED, SENT_BACK |
| RFQ | DRAFT, OPEN, CLOSED, AWARDED, CANCELLED |
| Quotation | SUBMITTED, UNDER_REVIEW, SELECTED, REJECTED |
| Purchase Order | DRAFT, GENERATED, SENT, ACKNOWLEDGED, COMPLETED, CANCELLED |

# 13. Dashboard & Analytics Plan

| Role | Key KPIs / Views |
| --- | --- |
| Admin | Total users, active vendors, pending vendor approvals, purchase requests, audit events. |
| Procurement | Active vendors, pending verifications, open RFQs, pending quotations, POs, procurement spend. |
| Finance | Total budget, utilized amount, available amount, financial reviews, spend. |
| Department Manager | Department requests, pending approvals, approved/rejected requests, budget. |
| Vendor | Open RFQs, submitted quotations, selected quotations, purchase orders. |
| Auditor | Requests, approvals, RFQs, quotations, POs and audit events. |

# 14. Notifications

Initial implementation will use in-app notifications to meet the workflow requirement quickly and reliably.

Purchase request awaiting approval.

Vendor verification required.

Vendor approved/rejected.

New RFQ received.

Quotation deadline approaching.

Quotation selected/rejected.

Purchase Order generated.

Other important workflow state changes.

# 15. Auditability

Important business actions will create an audit record.

Example:
User: Procurement Manager
Action: APPROVED_VENDOR
Entity: Vendor
Entity ID: 52
Timestamp: 21/09/2026 10:42 AM
Old/New values: stored where relevant

Audit logs should support the question: who did what, to which record, when, and what changed?

# 16. Git & GitHub Workflow

main
  │
  └── develop
        │
        ├── feature/auth
        ├── feature/rbac
        ├── feature/vendors
        ├── feature/purchase-requests
        ├── feature/rfq
        ├── feature/quotations
        ├── feature/purchase-orders
        └── feature/analytics

If the team repository already has a branching convention, that convention takes priority.

Suggested commit style:

feat: add PostgreSQL Prisma schema

feat: implement authentication

feat: add role based access control

feat: implement vendor registration

feat: implement vendor verification

feat: implement purchase request workflow

feat: implement approval engine

feat: implement RFQ management

feat: implement quotation comparison

feat: implement purchase order generation

fix: prevent vendors from accessing other quotations

# 17. Environment & Secrets

DATABASE_URL=
DIRECT_URL=

JWT_SECRET=

STORAGE_URL=
STORAGE_KEY=
STORAGE_SECRET=

Use .env.local for local secrets.

Commit only .env.example with variable names and placeholder values.

Never commit passwords, API keys, database credentials or storage secrets.

# 18. Testing & Acceptance Checklist

## Authentication

Correct login

Wrong password

Inactive user handling

Logout

## RBAC

Role restrictions work

Auditor is read-only

Vendor cannot access procurement pages

Only Procurement can generate PO

## Vendor

Registration

Procurement verification

Admin approval/rejection

Document upload

## Purchase

Create request

₹25K approval path

₹1L approval path

Reject

Send back

Approval history

## RFQ

Create RFQ

Invite vendors

Vendor sees assigned RFQ

Vendor submits quotation

## Quotation

Procurement sees all quotations

Comparison works

Vendor selection works

## PO

Only Procurement can generate

Unique PO number

Correct vendor/items/amount

Status changes

## Budget

Utilization updates

Available budget updates

Spend reflected

## Audit

Important actions logged

User recorded

Timestamp recorded

Entity recorded

# 19. Recommended End-to-End Demo Scenario

For the final review, the following single scenario demonstrates almost the complete product:

A vendor registers through the public landing page.

Procurement verifies the vendor.

Admin approves the vendor.

A Department Manager creates a laptop procurement request.

The approval engine determines the required approval path based on the amount.

Required approvers approve the request.

Procurement creates an RFQ and invites multiple approved vendors.

Vendors submit quotations.

Procurement compares price, delivery and payment terms.

Procurement selects a vendor.

Procurement generates the Purchase Order.

Budget/spend information is updated.

Notifications are created.

Audit logs show the complete sequence of actions.

Dashboards reflect the updated procurement activity.

# 20. Demo / Seed Data

The application should include seed data so the reviewer can test the system without manually creating everything.

Demo Admin account.

Demo Procurement Staff account.

Demo Procurement Manager account.

Demo Finance account.

Demo Department Manager account.

Demo Vendor account.

Demo Auditor account.

Three departments.

Three vendors with different statuses.

Two budgets.

Three purchase requests in different workflow states.

Two RFQs.

Multiple quotations.

One or more Purchase Orders.

Sample notifications and audit logs.

Demo credentials must be documented securely for the reviewer and should never use production secrets.

# 21. Five-Day Delivery Priorities

| Priority | Features |
| --- | --- |
| P0 — Must work | Authentication, RBAC, vendor registration/verification/approval, purchase request, approval workflow, RFQ, quotation submission/comparison, PO generation, PostgreSQL persistence. |
| P1 — Required supporting features | Budget, notifications, audit logs, dashboards. |
| P2 — Polish / enhancement | Advanced analytics, vendor performance, advanced filtering, extra visual polish. |

# 22. Suggested 5-Day Execution Plan

| Day | Primary Work |
| --- | --- |
| Day 1 | Project setup, PostgreSQL/Prisma, schema, migrations, seed data, authentication and base layout. |
| Day 2 | RBAC, Admin, vendor registration, vendor verification and Admin approval. |
| Day 3 | Purchase requests, approval engine, budgets, approval history. |
| Day 4 | RFQs, vendor quotation submission, quotation comparison, vendor selection and PO generation. |
| Day 5 | Notifications, audit logs, dashboards, testing, bug fixing, deployment and README/documentation. |

# 23. Proposed Project Structure

sourcelyx/
│
├── app/
│   ├── (public)/
│   ├── (auth)/
│   ├── admin/
│   ├── procurement/
│   ├── finance/
│   ├── manager/
│   ├── vendor/
│   ├── auditor/
│   └── api/
│
├── components/
│   ├── ui/
│   ├── dashboard/
│   ├── vendors/
│   ├── purchase-requests/
│   ├── approvals/
│   ├── rfqs/
│   ├── quotations/
│   └── purchase-orders/
│
├── lib/
│   ├── auth/
│   ├── permissions/
│   ├── prisma/
│   ├── validations/
│   ├── notifications/
│   └── audit/
│
├── prisma/
│   ├── schema.prisma
│   └── seed.ts
│
├── types/
├── public/
├── middleware.ts
├── .env.example
├── README.md
└── package.json

# 24. Requirement-to-Implementation Traceability

| Business Requirement | Implementation Area |
| --- | --- |
| Vendor onboarding | Public registration + vendors + vendor_documents |
| Vendor verification | Procurement vendor workflow + status transitions |
| Admin approval | Admin vendor approval page + permission |
| Purchase requests | purchase_requests + purchase_request_items + UI/API |
| Amount-based approvals | approval_rules + approvals + approval engine |
| RFQs | rfqs + rfq_vendors + Procurement UI/API |
| Quotations | quotations + quotation_items + Vendor/Procurement UI |
| Quotation comparison | Comparison service/page |
| Purchase Orders | purchase_orders + purchase_order_items + Procurement permission |
| Budget/spend control | budgets + spend calculation + dashboards |
| Notifications | notifications + in-app notification UI |
| Auditability | audit_logs + automatic logging |
| Vendor performance | vendor_performance + analytics |
| Role-based dashboards | Role-specific dashboard routes/components |
| Secure access | Authentication + RBAC + record-level authorization |

# 25. How to Explain the Project to the Team Lead

A concise technical explanation can be presented as follows:

“Sourcelyx is a centralized procurement platform. The workflow starts with a vendor registration request from the public page. Procurement verifies the vendor and Admin gives the final approval. Once approved, departments can create purchase requests. The approval path is amount-based: up to ₹25,000 requires Department Manager approval, while ₹25,001 to ₹1,00,000 requires Department Manager and then Procurement Manager approval. After approval, Procurement creates an RFQ, vendors submit quotations, Procurement compares and selects the vendor, and only Procurement generates the Purchase Order. PostgreSQL with Prisma will store the relational data, while Next.js, TypeScript and Tailwind will be used for the application. RBAC, audit logs, notifications, budgets and dashboards provide security, traceability and spend visibility.”

# 26. Open Point / Confirmation Needed

Only one business-rule item remains intentionally open: the approval hierarchy for purchase amounts above ₹1,00,000. The technical design already supports configurable rules, so implementation can proceed without blocking the project. Before the final business sign-off, the Team Lead should confirm whether an additional approver is required for that range.

# 27. Immediate Next Step — Coding

All major requirements required to begin implementation have been consolidated. The next development sequence is:

Initialize the Next.js project.

Install and configure Prisma and PostgreSQL.

Create schema.prisma with all core entities and relationships.

Create migrations and seed roles, permissions, departments, approval rules and demo data.

Implement authentication and RBAC.

Build the vendor onboarding workflow.

Build purchase request and approval workflow.

Build RFQ, quotation and PO workflow.

Add budgets, notifications, audit logs and dashboards.

Run end-to-end tests, fix defects, deploy and prepare README/demo.

END OF PROJECT REQUIREMENTS & TECHNICAL PLAN